Book of Heaven

Research Platform

Full Project Build Plan

Multi-user SaaS · Supabase · AnythingLLM · Claude API

# Project Overview

This platform gives anyone in the world a clean, beautiful interface to search and explore all 612 transcripts of the Book of Heaven by Luisa Piccarreta. Each user has their own account and conversation history, while all users share the same underlying document embeddings hosted in AnythingLLM.

Key capabilities:

- Public sign-up with email or Google OAuth

- AI-powered search across all 612 transcripts with volume/number citations

- Per-user chat history stored privately in Supabase

- Beautiful, reverent UI designed for spiritual research

- Fully hosted — accessible from any device, anywhere

# System Architecture

The system has four layers that work together:

Layer 1 — Frontend (Vite + React)

Hosted on Vercel or Netlify (free tier). The React app handles authentication UI, chat interface, and history sidebar. It calls your Supabase Edge Function — never AnythingLLM directly.

Layer 2 — Supabase (Auth + Database)

Handles user accounts, JWT tokens, and stores every user's chat messages. The Edge Function acts as a secure proxy that validates user identity before forwarding queries to AnythingLLM.

Layer 3 — AnythingLLM (VPS)

Runs on a $6–12/month VPS (Hetzner CX22 recommended). Hosts the embedded Book of Heaven workspace. Exposes an API on port 3001, secured behind an API key. Never exposed directly to the internet — only callable from the Supabase Edge Function.

Layer 4 — Claude API (Anthropic)

AnythingLLM calls the Anthropic API (claude-haiku-4-5) to generate answers from retrieved passages. Pay-per-use, typically fractions of a cent per query.

# Build Phases

| Phase 1 | VPS — Deploy AnythingLLM in the Cloud | ~2 hours |
| --- | --- | --- |
| 1.1 | Rent a Hetzner CX22 VPS ($6/mo) — 2 vCPU, 4GB RAM, Ubuntu 22.04. Sign up at hetzner.com/cloud. |  |
| 1.2 | SSH in and install Docker: curl -fsSL https://get.docker.com ¦ sh |  |
| 1.3 | Run AnythingLLM via Docker: docker run -d -p 3001:3001 --name anythingllm mintplexlabs/anythingllm |  |
| 1.4 | Open port 3001 in Hetzner firewall (or use Nginx reverse proxy with HTTPS for production). |  |
| 1.5 | Export your local AnythingLLM workspace: Settings → Export. Copy the export file to the VPS and import it. Your 612 embedded documents migrate with it. |  |
| 1.6 | Generate a new API key on the VPS instance. Save it — you'll add it to Supabase secrets. |  |
| 1.7 | Test: curl http://YOUR_VPS_IP:3001/api/v1/auth -H 'Authorization: Bearer YOUR_KEY' |  |

| Phase 2 | Supabase — Auth & Database | ~1 hour |
| --- | --- | --- |
| 2.1 | Create a new Supabase project at supabase.com. Name it 'book-of-heaven'. |  |
| 2.2 | Enable Email auth and Google OAuth in Authentication → Providers. |  |
| 2.3 | Run this SQL in the Supabase SQL editor to create the chat history table: |  |
|  | create table chat_messages ( id uuid primary key default gen_random_uuid(), user_id uuid references auth.users not null, role text not null, content text not null, created_at timestamptz default now() ); alter table chat_messages enable row level security; create policy "Users see own messages" on chat_messages for all using (auth.uid() = user_id); |  |
| 2.4 | Add your AnythingLLM API key and VPS URL as Supabase secrets: Settings → Edge Functions → Secrets. Add ANYTHINGLLM_URL and ANYTHINGLLM_KEY. |  |

| Phase 3 | Edge Function — Secure Proxy | ~1 hour |
| --- | --- | --- |
| 3.1 | Install Supabase CLI: npm install -g supabase |  |
| 3.2 | Create the proxy function: supabase functions new chat-proxy |  |
| 3.3 | The function validates the user's JWT, then forwards the message to AnythingLLM, then saves both the user message and AI response to chat_messages, then returns the response to the frontend. |  |
| 3.4 | Deploy: supabase functions deploy chat-proxy |  |
| 3.5 | This keeps your AnythingLLM API key secret — the browser never sees it. |  |

| Phase 4 | React Frontend — User Interface | ~3 hours |
| --- | --- | --- |
| 4.1 | Scaffold: npm create vite@latest book-of-heaven -- --template react-ts |  |
| 4.2 | Install deps: npm install @supabase/supabase-js @supabase/auth-ui-react tailwindcss |  |
| 4.3 | Build Auth page — Supabase's pre-built Auth UI component handles login/signup in ~10 lines of code. |  |
| 4.4 | Build Chat page — message input, scrollable conversation, loading states, citation highlighting for [Volume X – Number Y] references. |  |
| 4.5 | Build History sidebar — loads the user's past conversations from the chat_messages table. |  |
| 4.6 | Deploy to Vercel: npx vercel --prod. Set VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY as environment variables. |  |

# Estimated Costs

This is a very affordable stack:

| Service | Cost | Notes |
| --- | --- | --- |
| Hetzner CX22 VPS | ~$6/month | AnythingLLM host |
| Supabase | Free tier | Up to 50,000 MAU |
| Vercel | Free tier | Frontend hosting |
| Anthropic API | ~$0.001/query | Claude Haiku |
| Domain name | ~$15/year | Optional but recommended |

# Technology Stack

- React + Vite + TypeScript + Tailwind CSS (your existing stack) Frontend:

- Supabase Auth (email + Google OAuth) Auth:

- Supabase PostgreSQL with Row Level Security Database:

- Supabase Edge Functions (Deno) API proxy:

- AnythingLLM (self-hosted on VPS) Document AI:

- Claude Haiku via Anthropic API LLM:

- Vercel (free tier) Frontend hosting:

- Hetzner Cloud CX22 VPS:

# Recommended Next Steps

Start here this week:

- Sign up for Hetzner Cloud and create a CX22 server

- Install Docker and deploy AnythingLLM

- Export your local AnythingLLM workspace and import to the VPS

- Create a new Supabase project

Then ask Claude to generate:

- The complete Supabase Edge Function proxy code

- The React frontend with auth, chat, and history components

- The SQL migration for chat history table

- Nginx config for HTTPS on the VPS

"If you only knew what it means to live in my will —

there's no division between the soul and heaven."

— Book of Heaven, Volume 17, Number 13